Student Module Frontend Gap Analysis

Backend vs Frontend Implementation Review

| Item | Details |
| --- | --- |
| Backend repository | Abdallah-Mohamed-Abdallah-AbdulRazzaq/Moazez-Backend |
| Frontend repository | blackfalc0ns/sis_dashboard |
| Review date | July 1, 2026 |
| Scope | Students & Guardians dashboard module: student records, guardians, enrollments, documents, medical profile, notes, profile correction requests, and registration. |
| Overall verdict | The frontend has a large student UI/UX surface, but it is not fully aligned with the backend. Several flows are partial, mock-backed, disabled, or permission-gated incorrectly. |

# Table of Contents

1. Executive Summary

2. Scope and Review Method

3. Backend Capability Map

4. Frontend Coverage Summary

5. Gap Matrix

6. Detailed Gap Analysis

7. Priority Implementation Plan

8. Recommended File-Level Changes

9. Acceptance Criteria

10. Test Plan

11. Backend Questions / Contract Clarifications

12. Codex Implementation Prompt

13. Source Evidence Map

# 1. Executive Summary

The Student area in the frontend is visually substantial and includes a students list, student profile tabs, guardian cards, document tables, notes, medical notes, enrollment history, timeline, and account-linking modals. However, the implementation is not complete against the backend contract. The main issue is not the absence of UI, but incomplete integration: some actions are disabled, some pages use mock/demo file URLs, some frontend API adapters call endpoints that were not found in the backend, and several backend-supported workflows have no dashboard UI.

Core student list/get/update/timeline is mostly implemented.

Student creation is supported by the backend but the frontend button is disabled.

Guardian list/create/update/link/unlink is mostly implemented, but guardian-link update is disabled and permissions need alignment.

Enrollment display exists, but enrollment create/validate/upsert management UI is missing or not exposed.

Student documents list/missing/upload exists, but view/download are mock URLs and import-from-application is missing.

Medical profile UI only edits notes, while the backend supports blood type, allergies, conditions, and medications.

Notes list/create is implemented, but edit/update UI is disabled although backend and service support update.

Profile correction requests and school registration are backend-supported but missing from the frontend dashboard.

Several management buttons are not gated by the same permissions required by backend endpoints.

# 2. Scope and Review Method

Reviewed backend modules under the Students module and compared them against frontend services, routes, pages, and dashboard UI components.

Backend modules reviewed: students records, guardians, enrollments, documents, medical, notes, profile correction requests, registration, and module wiring.

Frontend modules reviewed: students list/profile, student tabs, guardian list/tab, documents tab/center, services/adapters, account linking, navigation, and routes.

This document focuses on dashboard/frontend implementation gaps, not mobile/student-app-only functionality.

# 3. Backend Capability Map

| Area | Backend endpoints / capability | Permissions |
| --- | --- | --- |
| Student records | List, create, get by ID, timeline, update, create/link student account. | students.records.view, students.records.manage |
| Guardians | List/create/get/update guardians, get guardian students, create/link guardian account. | students.guardians.view, students.guardians.manage |
| Student guardian links | List student guardians, get primary guardians, link, update link, unlink. | students.guardians.view, students.guardians.manage |
| Enrollments | List, current, history, academic years, validate, create, upsert, get by ID. | students.enrollments.view, students.enrollments.manage |
| Student documents | List documents, list missing documents, upload/create document, import from admissions application. | students.documents.view, students.documents.manage, admissions.documents.view for import |
| Medical profile | Get and upsert medical profile. | students.medical.view, students.medical.manage |
| Notes | List, create, and update student notes. | students.notes.view, students.notes.manage |
| Profile correction requests | Staff list/get/approve/reject profile correction requests. | students.records.view, students.records.manage |
| School registration | Composite registration endpoint to create registration using student, guardian, and enrollment permissions. | students.records.manage, students.guardians.manage, students.enrollments.manage |

# 4. Frontend Coverage Summary

| Area | Frontend status | Verdict |
| --- | --- | --- |
| Students list | UI exists with KPIs, filters, export, and table actions. Uses real students API and fetches current enrollment per student. | Partially aligned |
| Student profile | Profile tab loader exists with overview/personal/guardians/enrollment/documents/medical/notes/timeline/behavior tabs. | Mostly present |
| Student create | Add Student button exists but is disabled as Coming soon. | Missing |
| Student update | Personal Info tab PATCHes student data. | Implemented, permission gate needs review |
| Account linking | Student and guardian account-linking modals exist and call backend endpoints. | Implemented, wrong permission gate |
| Guardians | List, create, link existing, unlink, guardian list and edit exist. | Mostly implemented |
| Student guardian link update | Edit link action in student guardian tab is disabled. | Missing |
| Enrollments | Current and history display exists. | Display only, management missing |
| Documents | List/missing/upload exists. | Partial; view/download/import missing or mock |
| Documents center | Full UI exists, but adapter calls /students-guardians/documents endpoints not confirmed in backend. | Likely incompatible |
| Medical profile | Loads/saves medical profile, but UI only exposes notes. | Partial |
| Notes | List/create/filter/KPI UI exists. | Partial; update UI disabled |
| Profile correction requests | No UI/service found. | Missing |
| Registration endpoint | No UI/service found for /students-guardians/registrations. | Missing |

# 5. Gap Matrix

| ID | Gap | Severity | Backend supported? | Frontend state | Recommended action |
| --- | --- | --- | --- | --- | --- |
| G-01 | Student creation UI missing | High | Yes | Add Student button disabled | Implement Create Student modal or route; or use Registration Wizard as official flow. |
| G-02 | Permissions mismatch for account linking and manage actions | High | Yes | Uses settings.users.manage in places; many manage buttons lack backend permission gates | Align all gates with backend permissions. |
| G-03 | Document view/download uses mock URLs | High | Files likely available via Files API | Uses /documents/{id}.pdf or dummy PDF | Replace with secure file download/view flow using fileId/url contract. |
| G-04 | Import student documents from admissions application missing | High | Yes | No visible flow | Add import-from-application UI in student documents tab or admission-to-student transition flow. |
| G-05 | Documents Center endpoint mismatch | High | Not found in reviewed backend | Calls /students-guardians/documents and /stats | Either add backend endpoints or rewrite center to aggregate supported per-student APIs. |
| G-06 | Medical UI only edits notes | Medium | Yes | bloodType/allergies/conditions/medications hidden | Expose all medical DTO fields with proper validation. |
| G-07 | Notes update UI disabled | Medium | Yes | Service supports PATCH but UI buttons disabled | Enable edit note modal and update call; remove disabled delete unless backend supports delete. |
| G-08 | Profile correction requests missing | High | Yes | No service/page found | Add dashboard queue/detail/review actions. |
| G-09 | School registration endpoint missing | High | Yes | No service/page found | Implement school registration wizard or clarify if admissions enrollment flow replaces it. |
| G-10 | Enrollment management UI missing | Medium | Yes | Display only | Add create/validate/upsert UI if dashboard users must manage student placement. |
| G-11 | Guardian link update disabled | Medium | Yes | Edit link button disabled | Enable primary guardian update flow using PATCH student guardian link endpoint. |
| G-12 | Attendance and grades tabs coming soon | Low/Medium | Not in reviewed Student backend | Coming Soon | Future scope; do not count as complete until connected to Attendance/Academics modules. |

# 6. Detailed Gap Analysis

## G-01 Student creation UI missing

Backend supports POST /students-guardians/students. The frontend has an Add Student button in the Students list, but it is disabled and marked Coming soon. This means dashboard users cannot create standalone student records even though the API exists.

Create a CreateStudentModal or route.

Use backend DTO fields: name/name parts, date of birth, gender, nationality, status, and contact.

Gate the action with students.records.manage.

On success, close modal, show toast, and refresh list.

## G-02 Permissions mismatch and missing gates

Backend endpoints use domain-specific permissions, but the frontend uses settings.users.manage for account linking and shows several manage buttons without explicit permission checks. Relying only on backend 403 causes poor UX and inconsistent access.

Student account linking: use students.records.manage.

Guardian account linking: use students.guardians.manage.

Student edit/create: students.records.manage.

Guardian create/update/link/unlink: students.guardians.manage.

Documents upload/import: students.documents.manage, plus admissions.documents.view for import.

Medical edit: students.medical.manage.

Notes create/update: students.notes.manage.

## G-03 Document view/download uses mock URLs

Student Documents tab and Documents Center currently generate fake local or demo PDF URLs for view/download. This is not production-safe and does not use the backend file ownership/security model.

Use actual fileId returned by StudentDocumentResponseDto.

Integrate the shared secure Files download/view service.

Hide view/download for missing documents.

Show error toast if file is unavailable.

Do not use dummy URLs or /documents/{id}.pdf.

## G-04 Import student documents from admissions application missing

Backend supports POST /students-guardians/students/:studentId/documents/import-from-application with applicationId and applicationDocumentIds. No frontend flow was found for importing accepted application documents into student records.

Add an Import From Application action in the student Documents tab when an applicationId is available.

Allow selecting eligible application documents.

Call import endpoint and display imported/skipped/warnings.

Refresh student document list after import.

## G-05 Documents Center endpoint mismatch

Frontend Documents Center calls /students-guardians/documents and /students-guardians/documents/stats through an adapter. Reviewed backend student document controller only exposes nested per-student document endpoints. This likely means the Documents Center cannot work with the current backend.

Option A: add backend list-all-documents and stats endpoints.

Option B: remove API adapter and keep Documents Center mock-only until backend exists.

Option C: redesign Documents Center to use a supported backend query endpoint once available.

## G-06 Medical UI partial

Backend supports bloodType, allergies, notes, conditions, and medications. Frontend Medical tab only exposes notes, so important medical fields are invisible and uneditable.

Add Blood Type select/input.

Add Allergies text area.

Add Conditions tag/list editor.

Add Medications tag/list editor.

Keep Notes field.

Gate edit/save with students.medical.manage.

## G-07 Notes update UI disabled

Backend and frontend service support PATCH notes, but the UI disables edit. Delete is also shown but disabled, and backend delete was not found in the reviewed controller.

Enable Edit Note modal using updateStudentNote.

Do not show Delete unless backend adds delete endpoint.

Gate Add/Edit with students.notes.manage.

Keep list/filter under students.notes.view.

## G-08 Profile correction requests missing

Backend provides a staff queue to list, view, approve, and reject profile correction requests. No matching frontend page/service was found. This is a dashboard workflow and should be implemented.

Add service for profile-correction-requests endpoints.

Add queue page under Students & Guardians or Student Records.

Add detail/review modal with approve/reject actions.

Gate view/manage using students.records.view/manage.

## G-09 School registration endpoint missing

Backend exposes a composite /students-guardians/registrations endpoint requiring student, guardian, and enrollment manage permissions. No frontend service/page was found.

Clarify whether this is the official Add Student flow.

If yes, implement a registration wizard: student data -> guardians -> enrollment -> review -> submit.

If no, document replacement flow and hide/avoid dead Add Student entry points.

## G-10 Enrollment management UI missing

Frontend displays current/history enrollment data, but there is no clear UI for validate/create/upsert enrollment from the student profile or list. Backend supports these operations.

Add Manage Enrollment action in Enrollment tab.

Validate before submit.

Support academicYearId, gradeId, sectionId, classroomId, termId, enrollmentDate.

Refresh current/history after save.

## G-11 Guardian link update disabled

Backend supports PATCH /students-guardians/students/:studentId/guardians/:guardianId to update link properties such as is_primary. Frontend has an edit button, but it is disabled.

Enable edit link action.

Support mark/unmark primary if business rules allow.

Refresh guardians and primary guardian after update.

Gate with students.guardians.manage.

## G-12 Coming Soon tabs

Student profile loader marks Attendance and Grades as Coming Soon. These may belong to separate modules rather than Student backend, but they should not be counted as complete Student UI.

Keep as future scope unless backend endpoints exist in Attendance/Academics.

Avoid claiming full Student profile completion while these tabs are coming soon.

# 7. Priority Implementation Plan

| Phase | Goal | Tasks | Expected outcome |
| --- | --- | --- | --- |
| Phase 1 - Contract alignment | Fix correctness issues that break real backend integration. | Permission gates, document view/download, remove mock URLs, verify endpoint names, handle 403/404 errors cleanly. | Existing UI becomes safe and backend-compatible. |
| Phase 2 - Missing core dashboard flows | Implement backend-supported flows with no current UI. | Create Student/Registration, Profile Correction Requests queue, Import From Application. | Dashboard covers core Student module backend workflows. |
| Phase 3 - Complete partial screens | Finish screens that exist but expose only part of the DTO/flow. | Medical fields, Notes edit, Guardian link update, Enrollment management. | Partial tabs become complete. |
| Phase 4 - Center/reporting views | Resolve wider dashboard analytics pages. | Documents Center backend endpoint decision, stats, exports, bulk upload if required. | Management/reporting pages work against real backend. |

# 8. Recommended File-Level Changes

| Frontend file/path | Recommended change |
| --- | --- |
| src/features/students-guardians/students/pages/StudentsList.tsx | Enable Add Student only with students.records.manage and wire it to createStudent or registration wizard. Remove disabled dead action if not supported. |
| src/features/students-guardians/students/services/studentsApiService.ts | Keep list/get/create/update/timeline; add stronger payload typing and error normalization if needed. |
| src/features/students-guardians/students/components/tabs/PersonalInfoTab.tsx | Add permission gating for edit/save using students.records.manage. |
| src/features/students-guardians/students/components/StudentAccountLinkModal.tsx | Keep modal but parent gates must use students.records.manage, not settings.users.manage. |
| src/features/students-guardians/guardians/pages/GuardiansList.tsx | Gate guardian create/update/account-link with students.guardians.manage. |
| src/features/students-guardians/students/components/tabs/GuardiansTab.tsx | Enable update student guardian link; gate create/link/unlink/update with students.guardians.manage. |
| src/features/students-guardians/enrollments/services/enrollmentsApiService.ts | Service exists; build UI for validate/create/upsert if required. |
| src/features/students-guardians/students/components/tabs/EnrollmentHistoryTab.tsx | Add Manage Enrollment action or link to enrollment management flow. |
| src/features/students-guardians/students/components/tabs/DocumentsTab.tsx | Replace mock view/download URLs; implement import-from-application; gate upload/import. |
| src/features/students-guardians/documents/services/studentDocumentsApiService.ts | Add importFromApplication function. Remove/verify unsupported update document endpoint. |
| src/features/students-guardians/documents/pages/DocumentsCenter.tsx | Do not call unsupported endpoints unless backend adds them. Replace dummy PDF behavior. |
| src/features/students-guardians/medical/services/medicalProfileApiService.ts | Service is fine; UI needs full DTO fields. |
| src/features/students-guardians/students/components/tabs/MedicalTab.tsx | Expose bloodType, allergies, conditions, medications, notes. Gate edit/save. |
| src/features/students-guardians/notes/services/studentNotesApiService.ts | Service supports update; use it from UI. |
| src/features/students-guardians/students/components/tabs/NotesTab.tsx | Enable edit note; hide delete unless backend supports delete. Gate add/edit. |
| New: src/features/students-guardians/profile-correction-requests/... | Add service, list page, detail/review modal, approve/reject flow. |
| New or existing registration feature | Implement /students-guardians/registrations wizard if this is official student onboarding. |

# 9. Acceptance Criteria

Students list loads from GET /students-guardians/students and handles loading/error/empty states.

Add Student is either fully implemented using POST /students-guardians/students or replaced by a working registration wizard. It must not remain a dead disabled primary action unless explicitly out of scope.

Student edit is hidden or disabled unless the user has students.records.manage.

Student account linking is gated by students.records.manage and calls POST /students-guardians/students/:studentId/account.

Guardian account linking is gated by students.guardians.manage and calls POST /students-guardians/guardians/:guardianId/account.

Guardian create/update/link/unlink/update-link actions use the backend endpoints and refresh UI after success.

Enrollment history uses current/history endpoints and displays active/completed/withdrawn correctly.

If enrollment management is in scope, validate/create/upsert endpoints are exposed in UI and errors are shown inline.

Documents tab lists uploaded and missing documents from the backend.

Document view/download use real file URLs/download services, never dummy or generated URLs.

Import from admissions application is available where applicationId/applicationDocumentIds are known.

Medical tab displays and saves bloodType, allergies, conditions, medications, and notes.

Notes tab lists, creates, filters, and edits notes using backend endpoints. Delete is not shown unless backend supports it.

Profile correction requests have a staff queue, detail view, approve, reject, and permission gates.

Documents Center either works against confirmed backend endpoints or is marked out of scope/mock-only and not presented as production-ready.

# 10. Test Plan

| Test area | Required tests |
| --- | --- |
| Student records | List success/error/empty, create success/failure, update payload mapping, timeline load. |
| Permissions | Buttons hidden/disabled for missing permissions; visible for correct domain permissions; no reliance on settings.users.manage for student/guardian account linking. |
| Guardians | Create guardian, link existing guardian, unlink guardian, update primary flag, refresh primary guardian. |
| Enrollments | Current/history loading, no current enrollment state, validation errors, create/upsert success if UI implemented. |
| Documents | List uploaded/missing, upload multipart payload, view/download real file, missing document no view/download, import-from-application success/skipped/warnings. |
| Medical | Load null profile, edit/save all fields, validation errors, permissions. |
| Notes | List/filter, create note with xp non-zero, reject xp=0 client-side, edit note, permissions. |
| Profile correction requests | List filters, detail, approve, reject, review notes, permission gates. |
| Regression | Arabic/English labels, loading states, error toasts, no mock URLs in production paths. |

# 11. Backend Questions / Contract Clarifications

Is /students-guardians/registrations the official dashboard Add Student flow, or should direct POST /students-guardians/students remain exposed?

Should Documents Center endpoints /students-guardians/documents and /students-guardians/documents/stats be added to backend, or should the frontend remove this API adapter?

What is the official secure file download/view endpoint/service for StudentDocument.fileId?

Should student documents support update/delete? Frontend has an update helper and delete buttons, but reviewed backend controller does not show matching endpoints.

When importing admissions documents, where should the frontend discover eligible application documents for a student/application pair?

Are Attendance and Grades tabs expected to be part of Student module scope, or separate Attendance/Academics modules?

Should profile correction requests be located under Students & Guardians navigation, dashboard overview, or a separate approvals queue?

# 12. Codex Implementation Prompt

Use this prompt when assigning the implementation to Codex or another developer agent:

Implement the Student module frontend gap fixes in blackfalc0ns/sis_dashboard against the backend repository Abdallah-Mohamed-Abdallah-AbdulRazzaq/Moazez-Backend.

Backend contracts to support:
- /students-guardians/students: list/create/get/update/timeline/account-link
- /students-guardians/students/guardians and /students-guardians/guardians: guardian CRUD, link/unlink/update link, guardian account link
- /students-guardians/enrollments: list/current/history/academic-years/validate/create/upsert/get
- /students-guardians/students/:studentId/documents: list/missing/create/import-from-application
- /students-guardians/students/:studentId/medical-profile: get/upsert
- /students-guardians/students/:studentId/notes: list/create/update
- /students-guardians/profile-correction-requests: list/get/approve/reject
- /students-guardians/registrations: composite student registration if confirmed as official Add Student flow

Priority tasks:
1. Fix permission gates:
   - students.records.view/manage for student view/edit/create/account link
   - students.guardians.view/manage for guardian view/create/update/link/unlink/account link
   - students.enrollments.view/manage for enrollment view/manage
   - students.documents.view/manage for document view/upload/import
   - students.medical.view/manage for medical profile view/edit
   - students.notes.view/manage for notes view/create/update
2. Replace all mock document view/download URLs with real secure file download/view behavior using fileId.
3. Implement Add Student or Registration Wizard. Do not leave the Add Student action as disabled unless out of scope is explicitly documented.
4. Add import-from-application UI for student documents.
5. Complete Medical tab fields: bloodType, allergies, conditions, medications, notes.
6. Enable Notes edit using updateStudentNote. Do not expose Delete unless backend supports it.
7. Enable guardian link update for primary flag using PATCH /students-guardians/students/:studentId/guardians/:guardianId.
8. Add Profile Correction Requests queue/detail/review UI.
9. Resolve Documents Center: either wire to confirmed backend endpoints or mark as mock/out of scope and remove unsupported API calls.
10. Add focused tests for permissions, payloads, loading/error states, and successful refresh behavior.

Acceptance criteria:
- No production UI uses dummy document URLs.
- Every manage action is gated by the same permission required by the backend endpoint.
- Disabled/coming-soon actions are either implemented or intentionally removed from production navigation/actions.
- Backend-supported Student workflows have matching frontend services and usable UI.

# 13. Source Evidence Map

| Claim | Evidence source |
| --- | --- |
| StudentsModule includes submodules | Backend: src/modules/students/students.module.ts lines 3-27 |
| Student records endpoints | Backend: src/modules/students/students/controller/students.controller.ts lines 51-103 |
| Student DTO fields | Backend: src/modules/students/students/dto/student.dto.ts lines 19-182 |
| Enrollment endpoints | Backend: src/modules/students/enrollments/controller/enrollments.controller.ts lines 55-124 |
| Enrollment DTO/status fields | Backend: src/modules/students/enrollments/dto/enrollment.dto.ts lines 9-140 |
| Student guardians link endpoints | Backend: src/modules/students/guardians/controller/student-guardians.controller.ts lines 45-96 |
| Guardian CRUD/account endpoints | Backend: src/modules/students/guardians/controller/guardians.controller.ts lines 50-111 |
| Student documents endpoints | Backend: src/modules/students/documents/controller/student-documents.controller.ts lines 46-85 |
| Student document DTO | Backend: src/modules/students/documents/dto/student-document.dto.ts lines 21-145 |
| Medical endpoints and DTO | Backend: src/modules/students/medical/controller/student-medical.controller.ts lines 29-45; dto lines 11-50 |
| Notes endpoints and DTO | Backend: src/modules/students/notes/controller/student-notes.controller.ts lines 38-65; dto lines 20-64 |
| Profile correction request endpoints | Backend: src/modules/students/profile-correction-requests/controller/profile-correction-requests.controller.ts lines 43-83 |
| School registration endpoint | Backend: src/modules/students/registration/controller/school-registration.controller.ts lines 20-30 |
| Frontend students API service | Frontend: src/features/students-guardians/students/services/studentsApiService.ts lines 17-74 |
| Frontend StudentsList UI and disabled Add Student | Frontend: src/features/students-guardians/students/pages/StudentsList.tsx lines 74-134, 700-870 |
| Frontend StudentTabLoader and coming-soon tabs | Frontend: src/features/students-guardians/students/components/StudentTabLoader.tsx lines 21-83 |
| Frontend Guardians services and UI | Frontend: guardiansApiService.ts lines 18-145; GuardiansTab.tsx lines 53-209 |
| Frontend Enrollments service and history tab | Frontend: enrollmentsApiService.ts lines 13-104; EnrollmentHistoryTab.tsx lines 41-319 |
| Frontend Documents tab and mock URLs | Frontend: DocumentsTab.tsx lines 47-129 |
| Frontend Documents Center unsupported endpoints/dummy PDF | Frontend: DocumentsCenter.tsx lines 36-169; documentsApiAdapter.ts lines 37-58 |
| Frontend Medical tab partial fields | Frontend: MedicalTab.tsx lines 28-31 and 129-145 |
| Frontend Notes service/UI disabled edit | Frontend: studentNotesApiService.ts lines 14-50; NotesTab.tsx lines 193-219 |
| Frontend navigation includes Students & Guardians | Frontend: src/config/navigation.ts lines 83-149 |